OmniFlow OTP Verification & MSG91 Integration Development Amendment — Plan v1.1 June 2026 · Confidential · Claude Code Handoff Document

Amendment Summary Companion to: FactoryOS V2.1 PRD (June 2026) & Development Plan v1.0 Feature: OTP Verification System + MSG91 WhatsApp Notifications Vendor: MSG91 (OTP via SMS + WhatsApp Business API for all transactional notifications) Phases affected: Phase 0-A (employee creation), Phase 0-D (notifications), Phase 0-H (SA Portal — tenant admin creation) GupShup status: Dropped entirely. MSG91 consolidates OTP + WhatsApp under a single vendor and API.

# 1. Feature Overview & Rationale

## 1.1  What This Feature Does

OTP (One-Time Password) verification is added to OmniFlow for one specific, commercially critical reason: to ensure every user account is linked to a real, working mobile number before it can be used. This is not a security-theatre exercise. Every verified number feeds directly into MSG91's WhatsApp delivery pipeline. An unverified or incorrect number means a user never receives ticket assignments, checklist reminders, or stage transition alerts on WhatsApp — silently breaking the notification layer for that user.

|  | RULE The OTP system is phone number hygiene infrastructure, not a security feature. It exists to guarantee downstream WhatsApp notification delivery via MSG91. Every design decision flows from this rationale. |
| --- | --- |

## 1.2  Scope — What Is and Is Not Covered

| Area | Decision | Rationale |
| --- | --- | --- |
| Account creation OTP | REQUIRED — no login until verified | Ensures correct number in system before any WA messages are sent |
| Login OTP | REQUIRED — on every login | Additional verification layer for all users |
| Trusted session window | 24 hours flat — all roles, no exceptions | Balances security with usability for MSME factory users |
| OTP on edit (profile/number change) | NOT REQUIRED | All edits are logged in audit history — sufficient accountability |
| OTP delivery channel | MSG91 — SMS primary, WhatsApp secondary | Single vendor; WhatsApp delivery confirms the WA channel works end-to-end |
| WhatsApp notifications vendor | MSG91 — replaces GupShup entirely | Consolidation: one API, one dashboard, one vendor relationship |
| GupShup | Dropped — do not implement | MSG91 covers all use cases; two vendors adds operational overhead with no benefit |

## 1.3  Trusted Session — 24-Hour Window

Once a user successfully completes OTP verification at login, their session is marked as OTP-verified. For the next 24 hours, they are not challenged for OTP again — password authentication alone is sufficient for subsequent logins from the same browser session.

- After 24 hours from otp_verified_at, OTP is required again on the next login attempt

- Logging out destroys the session entirely — the 24-hour clock resets on next login

- 24-hour window is flat for all roles — Admin, Manager, Employee, Store Manager, Super Admin

- Window is not configurable per tenant or per role in V2 — a single constant in the config file

|  | NOTE Do not make the session window configurable in V2. Flat 24 hours everywhere. Configurability can be added in V3 if requested by clients. |
| --- | --- |

# 2. Database Schema Changes

## 2.1  Modified Table: users

Two fields are added to the existing users table. No existing fields are modified.

| New Field | Type | Default | Nullable | Purpose |
| --- | --- | --- | --- | --- |
| mobile_verified | BOOLEAN | FALSE | NOT NULL | Gate for login and WA notifications. Set TRUE only after successful OTP verification at account creation. |
| mobile_verified_at | TIMESTAMPTZ | NULL | NULL | Timestamp of when the number was first verified. Audit trail. Never updated after initial verification. |

|  | CRITICAL mobile_verified defaults to FALSE. A user with mobile_verified = FALSE cannot complete login under any circumstance, regardless of correct password. This is enforced in the authentication middleware, not in route handlers. |
| --- | --- |

## 2.2  New Table: otp_tokens

Stores all OTP tokens — both account creation verification tokens and login challenge tokens. Tokens are hashed before storage. Plain-text OTP is never persisted.

| Field | Type | Constraints | Notes |
| --- | --- | --- | --- |
| id | UUID | PRIMARY KEY | Standard UUID primary key |
| user_id | UUID | FK → users.id, NOT NULL | Links token to the user account |
| token_hash | VARCHAR(64) | NOT NULL | SHA-256 hash of the 6-digit OTP. Never store plain text. |
| purpose | ENUM | NOT NULL | Values: ACCOUNT_VERIFICATION, LOGIN. Prevents token reuse across contexts. |
| created_at | TIMESTAMPTZ | NOT NULL, DEFAULT NOW() | Token generation timestamp |
| expires_at | TIMESTAMPTZ | NOT NULL | Set to created_at + 10 minutes at generation time |
| is_used | BOOLEAN | NOT NULL, DEFAULT FALSE | Set TRUE immediately on successful verification. One-time use enforced. |
| attempt_count | INTEGER | NOT NULL, DEFAULT 0 | Incremented on each failed verification attempt. Lockout after 5 failed attempts. |
| tenant_id | UUID | FK → tenants.id, NOT NULL | Multi-tenancy standard. Required on all tables. |

|  | RULE Tokens expire after 10 minutes. Tokens are single-use (is_used = TRUE after first successful verification). After 5 failed attempts on a single token, the token is invalidated regardless of expiry. A new OTP must be requested. |
| --- | --- |

## 2.3  Modified Table: user_sessions (or equivalent session store)

One field is added to the session record to track OTP verification timestamp for the trusted session window.

| New Field | Type | Default | Purpose |
| --- | --- | --- | --- |
| otp_verified_at | TIMESTAMPTZ | NULL | Set when user completes OTP at login. NULL means OTP not yet completed this session. Checked on every authenticated request. |

## 2.4  Alembic Migration

All schema changes must be implemented as a single Alembic migration. The migration must be reversible (downgrade() implemented).

# Migration: add_otp_verification_system # alembic/versions/XXXXXX_add_otp_verification_system.py def upgrade(): # 1. Add fields to users table op.add_column('users', sa.Column('mobile_verified', sa.Boolean(), nullable=False, server_default='false')) op.add_column('users', sa.Column('mobile_verified_at', sa.TIMESTAMP(timezone=True), nullable=True)) # 2. Create otp_purpose enum otp_purpose = sa.Enum('ACCOUNT_VERIFICATION', 'LOGIN', name='otp_purpose') otp_purpose.create(op.get_bind()) # 3. Create otp_tokens table op.create_table('otp_tokens', sa.Column('id', postgresql.UUID(as_uuid=True), primary_key=True, default=uuid.uuid4), sa.Column('user_id', postgresql.UUID(as_uuid=True), sa.ForeignKey('users.id'), nullable=False), sa.Column('tenant_id', postgresql.UUID(as_uuid=True), sa.ForeignKey('tenants.id'), nullable=False), sa.Column('token_hash', sa.String(64), nullable=False), sa.Column('purpose', sa.Enum('ACCOUNT_VERIFICATION','LOGIN',name='otp_purpose'), nullable=False), sa.Column('created_at', sa.TIMESTAMP(timezone=True), server_default=sa.func.now(), nullable=False), sa.Column('expires_at', sa.TIMESTAMP(timezone=True), nullable=False), sa.Column('is_used', sa.Boolean(), nullable=False, server_default='false'), sa.Column('attempt_count', sa.Integer(), nullable=False, server_default='0'), ) # 4. Add otp_verified_at to sessions table op.add_column('user_sessions', sa.Column('otp_verified_at', sa.TIMESTAMP(timezone=True), nullable=True)) def downgrade(): op.drop_column('user_sessions', 'otp_verified_at') op.drop_table('otp_tokens') sa.Enum(name='otp_purpose').drop(op.get_bind()) op.drop_column('users', 'mobile_verified_at') op.drop_column('users', 'mobile_verified')

# 3. MSG91 Integration

## 3.1  Vendor Decision

MSG91 is the single vendor for all outbound communication in OmniFlow: OTP delivery (SMS + WhatsApp) and all transactional WhatsApp notifications (ticket assignments, checklist reminders, stage transitions, material request updates, etc.). GupShup is not used.

## 3.2  Environment Variables

Add the following to the application .env file and the Render environment variable configuration:

# MSG91 Configuration MSG91_AUTH_KEY=your_msg91_auth_key_here MSG91_SENDER_ID=OMNFLW # 6-character sender ID — register in MSG91 dashboard MSG91_OTP_TEMPLATE_ID=your_otp_template_id # From MSG91 template library MSG91_WA_TEMPLATE_ACCOUNT_CREATION=template_id_here MSG91_WA_TEMPLATE_LOGIN_OTP=template_id_here MSG91_OTP_EXPIRY_MINUTES=10 # Must match otp_tokens.expires_at logic MSG91_OTP_LENGTH=6 MSG91_MAX_ATTEMPTS=5 OTP_SESSION_VALIDITY_HOURS=24 # Trusted session window — do not change in V2

## 3.3  MSG91 Service Module

Create a new service module at app/services/msg91.py. This is the single integration point for all MSG91 calls. No other file should call MSG91 APIs directly.

# app/services/msg91.py import httpx, hashlib, random, string from app.config import settings MSG91_BASE = 'https://control.msg91.com/api/v5' def _generate_otp() -> str: """Generate cryptographically random 6-digit OTP.""" return ''.join(random.SystemRandom().choices(string.digits, k=settings.MSG91_OTP_LENGTH)) def _hash_otp(otp: str) -> str: """SHA-256 hash of OTP for safe DB storage. Never store plain OTP.""" return hashlib.sha256(otp.encode()).hexdigest() def verify_otp_hash(plain_otp: str, stored_hash: str) -> bool: return _hash_otp(plain_otp) == stored_hash async def send_otp_sms(mobile: str, otp: str) -> bool: """Send OTP via SMS. Returns True on success.""" async with httpx.AsyncClient() as client: resp = await client.post(f'{MSG91_BASE}/otp', json={ 'authkey': settings.MSG91_AUTH_KEY, 'template_id': settings.MSG91_OTP_TEMPLATE_ID, 'mobile': mobile, # Format: 91XXXXXXXXXX for India 'otp': otp, 'otp_expiry': settings.MSG91_OTP_EXPIRY_MINUTES, }) return resp.status_code == 200 async def send_whatsapp_notification(mobile: str, template_id: str, params: dict) -> bool: """Send WhatsApp message via MSG91 using a pre-approved Meta template.""" async with httpx.AsyncClient() as client: resp = await client.post(f'{MSG91_BASE}/whatsapp/whatsapp-outbound-message/bulk/', headers={'authkey': settings.MSG91_AUTH_KEY, 'Content-Type': 'application/json'}, json={ 'integrated_number': settings.MSG91_WA_NUMBER, 'content_type': 'template', 'payload': { 'to': mobile, 'type': 'template', 'template': { 'name': template_id, 'language': {'code': 'en'}, 'components': _build_components(params) } } } ) return resp.status_code == 200 def _build_components(params: dict) -> list: """Build WhatsApp template component list from params dict.""" return [{'type': 'body', 'parameters': [{'type':'text','text':str(v)} for v in params.values()]}]

## 3.4  OTP Service Module

Create app/services/otp_service.py. This module handles all OTP lifecycle operations: generation, storage, sending, and verification.

# app/services/otp_service.py from datetime import datetime, timedelta, timezone from sqlalchemy.orm import Session from app.models import OTPToken, User from app.services.msg91 import _generate_otp, _hash_otp, verify_otp_hash, send_otp_sms from app.config import settings import uuid class OTPError(Exception): pass async def generate_and_send_otp(db: Session, user: User, purpose: str) -> bool: """ Generate OTP, store hashed token, send via SMS. Invalidates any existing unused tokens for same user+purpose. Returns True if SMS sent successfully. """ # Invalidate existing unused tokens for this user+purpose db.query(OTPToken).filter( OTPToken.user_id == user.id, OTPToken.purpose == purpose, OTPToken.is_used == False ).update({'is_used': True}) otp = _generate_otp() token = OTPToken( id=uuid.uuid4(), user_id=user.id, tenant_id=user.tenant_id, token_hash=_hash_otp(otp), purpose=purpose, expires_at=datetime.now(timezone.utc) + timedelta(minutes=settings.MSG91_OTP_EXPIRY_MINUTES), ) db.add(token) db.commit() success = await send_otp_sms(user.mobile_number, otp) return success def verify_otp(db: Session, user: User, otp_input: str, purpose: str) -> bool: """ Verify submitted OTP against stored hash. Raises OTPError with reason on failure. Marks token as used and updates user.mobile_verified on success. """ token = db.query(OTPToken).filter( OTPToken.user_id == user.id, OTPToken.purpose == purpose, OTPToken.is_used == False ).order_by(OTPToken.created_at.desc()).first() if not token: raise OTPError('NO_TOKEN') if datetime.now(timezone.utc) > token.expires_at: raise OTPError('EXPIRED') if token.attempt_count >= settings.MSG91_MAX_ATTEMPTS: raise OTPError('MAX_ATTEMPTS') if not verify_otp_hash(otp_input, token.token_hash): token.attempt_count += 1 db.commit() remaining = settings.MSG91_MAX_ATTEMPTS - token.attempt_count raise OTPError(f'INVALID:{remaining}') # Success path token.is_used = True if purpose == 'ACCOUNT_VERIFICATION': user.mobile_verified = True user.mobile_verified_at = datetime.now(timezone.utc) db.commit() return True

# 4. Authentication Flow Changes

## 4.1  Account Creation Flow

This flow applies in two places: (1) SA Portal creating a new tenant admin, and (2) Admin creating a new employee. Both follow identical OTP logic.

| Step | Action | System Behaviour |
| --- | --- | --- |
| 1 | Admin/SA fills account creation form including mobile_number | Form validation: mobile must be 10 digits (India), uniqueness checked across tenant |
| 2 | Form submitted | User record created with mobile_verified = FALSE. Account is inactive for login. |
| 3 | OTP generated and sent | generate_and_send_otp() called with purpose = ACCOUNT_VERIFICATION. OTP sent via MSG91 SMS. |
| 4 | User presented with OTP entry screen | Simple single-field form. Shows mobile number last 4 digits. Resend available after 60 seconds. |
| 5 | User submits OTP | verify_otp() called. On success: mobile_verified = TRUE, mobile_verified_at = now(). |
| 6 | Account activation | User is now able to log in. Login page shown with success message. |
| 7 | On OTP failure | Error shown with remaining attempts. After 5 failures, token invalidated. New OTP must be requested. |
| 8 | On OTP expiry (10 min) | User prompted to request a new OTP. Resend button triggers new generate_and_send_otp(). |

|  | RULE A user with mobile_verified = FALSE cannot log in under any circumstance. The login middleware checks mobile_verified BEFORE checking the password. This prevents timing attacks that could reveal whether a number is verified. |
| --- | --- |

## 4.2  Login Flow

Modified login flow for all user types (tenant users and Super Admin portal users).

| Step | Action | System Behaviour |
| --- | --- | --- |
| 1 | User submits username + password | Standard credential check. If invalid: generic error (do not reveal which field is wrong). |
| 2 | Check mobile_verified | If mobile_verified = FALSE: block login, show 'Account not verified' message with option to resend OTP. |
| 3 | Check existing session OTP status | If valid session exists with otp_verified_at within 24 hours: skip OTP challenge, log user in directly. |
| 4 | OTP challenge | No valid trusted session: generate_and_send_otp() called with purpose = LOGIN. OTP sent via MSG91. |
| 5 | User submits OTP | verify_otp() called. On success: session.otp_verified_at = now(). User logged in. |
| 6 | Trusted session set | For next 24 hours: logins from this session skip OTP challenge (step 3 catches it). |
| 7 | Logout | Session destroyed. otp_verified_at cleared. Next login requires OTP again regardless of 24h window. |

## 4.3  Authentication Middleware

Modify the existing authentication middleware (app/middleware/auth.py or equivalent) to add two checks on every protected request:

# app/middleware/auth.py — additions to existing auth check def require_authenticated(request, db): user = get_current_user(request, db) # existing logic # NEW CHECK 1: Block unverified users at middleware level if not user.mobile_verified: raise HTTPException(status_code=403, detail='ACCOUNT_NOT_VERIFIED') # NEW CHECK 2: Check OTP session validity (24-hour window) session = get_session(request) # existing session retrieval if session.otp_verified_at is None: # First login after session creation — OTP not yet done redirect_to_otp_challenge(request) elif (datetime.now(timezone.utc) - session.otp_verified_at).total_seconds() > 86400: # 24h # Trusted window expired — require OTP again session.otp_verified_at = None db.commit() redirect_to_otp_challenge(request) return user

## 4.4  New Routes Required

| Route | Method | Purpose | Auth Required |
| --- | --- | --- | --- |
| POST /auth/verify-account | POST | Submit OTP for account creation verification | None — pre-login |
| POST /auth/login-otp | POST | Submit OTP for login challenge | Partial (password verified, OTP pending) |
| POST /auth/resend-otp | POST | Request a new OTP (both purposes) | None or Partial |
| GET /auth/verify-account | GET | Render OTP entry page (account verification) | None |
| GET /auth/login-otp | GET | Render OTP entry page (login challenge) | Partial |
| POST /superadmin/auth/login-otp | POST | SA Portal OTP submission — separate route | SA Partial |
| GET /superadmin/auth/login-otp | GET | SA Portal OTP entry page | SA Partial |

# 5. WhatsApp Notification Templates

All WhatsApp messages sent via MSG91 must use pre-approved Meta templates. Template approval typically takes 24–48 hours. All templates must be submitted and approved before Phase 0-D development is considered complete.

|  | CRITICAL Submit all templates to Meta via the MSG91 dashboard BEFORE building the notification delivery code. Template approval is a hard dependency. Do not build the WA delivery layer and then wait for approvals — submit first, build in parallel. |
| --- | --- |

## 5.1  OTP Templates (Phase 0-D)

| Template Name | Channel | Message Format | Variables |
| --- | --- | --- | --- |
| omniflow_account_otp | WhatsApp + SMS | Your OmniFlow verification code is {{1}}. Valid for 10 minutes. Do not share this code with anyone. | {{1}} = OTP code |
| omniflow_login_otp | WhatsApp + SMS | Your OmniFlow login code is {{1}}. Valid for 10 minutes. If you did not request this, contact your admin. | {{1}} = OTP code |

## 5.2  Transactional Notification Templates (Phase 0-D onwards)

The following templates cover all WhatsApp notifications defined in PRD §18.2. All must be submitted as a batch for Meta approval before Phase 0-D delivery code is built.

| Template Name | Trigger Event | Message Format | Variables |
| --- | --- | --- | --- |
| omniflow_ticket_assigned | New ticket assigned to user | Hi {{1}}, a new task has been assigned to you: {{2}}. Priority: {{3}}. Due: {{4}}. Login to OmniFlow to view details. | {{1}}=name, {{2}}=ticket title, {{3}}=priority, {{4}}=due date |
| omniflow_checklist_due | Checklist due reminder (2h before) | Hi {{1}}, your checklist '{{2}}' is due in 2 hours. Login to OmniFlow to complete it. | {{1}}=name, {{2}}=checklist name |
| omniflow_checklist_overdue | Checklist overdue | Hi {{1}}, your checklist '{{2}}' is now overdue. Please complete it immediately and inform your manager. | {{1}}=name, {{2}}=checklist name |
| omniflow_ticket_escalated | Ticket flagged for owner attention | Hi {{1}}, ticket '{{2}}' has been flagged for your attention by {{3}}. Login to OmniFlow to review. | {{1}}=admin name, {{2}}=ticket title, {{3}}=manager name |
| omniflow_fms_stage_transition | FMS stage transition — new assignee | Hi {{1}}, a work order '{{2}}' has moved to stage '{{3}}' and is now assigned to you. Login to OmniFlow to acknowledge. | {{1}}=name, {{2}}=ticket title, {{3}}=stage name |
| omniflow_material_approved | Material request approved | Hi {{1}}, your material request for {{2}} ({{3}} {{4}}) has been approved. Collect from store. | {{1}}=name, {{2}}=material, {{3}}=qty, {{4}}=unit |
| omniflow_material_rejected | Material request rejected | Hi {{1}}, your material request for {{2}} was not approved. Reason: {{3}}. Contact your store manager for details. | {{1}}=name, {{2}}=material, {{3}}=reason |
| omniflow_reorder_alert | Stock hits reorder threshold | Hi {{1}}, stock alert: {{2}} has dropped to {{3}} {{4}}, below the reorder threshold of {{5}} {{4}}. Please reorder. | {{1}}=admin name, {{2}}=material, {{3}}=current stock, {{4}}=unit, {{5}}=threshold |
| omniflow_ticket_unacknowledged | Ticket unacknowledged escalation | Hi {{1}}, ticket '{{2}}' assigned to {{3}} has not been acknowledged for {{4}} hours. Login to OmniFlow to follow up. | {{1}}=manager name, {{2}}=ticket, {{3}}=assignee, {{4}}=hours |

|  | NOTE Template variable counts must be exact. MSG91 rejects templates where the declared variable count does not match the message body. Count carefully before submitting. Variable names ({{1}}, {{2}} etc.) are positional only — document the meaning in this table. |
| --- | --- |

# 6. UI / Template Changes

## 6.1  New Pages Required

| Template File | Purpose | Key Elements |
| --- | --- | --- |
| auth/verify_account.html | OTP entry — account creation | Mobile number display (last 4 digits masked), 6-digit OTP input, Submit button, Resend OTP link (active after 60s countdown), Attempt counter ('X attempts remaining'), Expiry countdown |
| auth/login_otp.html | OTP entry — login challenge | Same structure as verify_account.html. Different heading: 'Enter your login code'. Logout link to abandon login. |
| superadmin/auth/login_otp.html | SA Portal OTP entry | Same as login_otp.html but within the SA Portal template shell. Separate from tenant-facing pages. |

## 6.2  Modified Pages

| Template File | Change Required |
| --- | --- |
| auth/login.html | No OTP field here. Login form unchanged. OTP challenge is a separate page (redirect after password verification). |
| admin/create_employee.html | No changes to form fields. Post-submit flow redirects to OTP confirmation message page, not directly to employee list. |
| superadmin/create_client.html | Same as create_employee — post-submit shows OTP confirmation message for the new admin user's number. |

## 6.3  UX Rules for OTP Pages

- Mobile number is always masked — show only last 4 digits: 'Code sent to +91 XXXXXX1234'

- Resend OTP is disabled for 60 seconds after sending — show a countdown timer

- OTP input is a single 6-character text field — do not split into individual digit boxes (adds implementation complexity for negligible UX gain)

- Show remaining attempts clearly: '3 attempts remaining' — disappears at full attempts

- On max attempts reached: show 'Too many attempts. Request a new code.' with Resend button enabled immediately

- On expiry: show 'Code expired. Request a new code.' with Resend button enabled immediately

- All error messages are user-friendly — no technical codes or stack traces exposed

- OTP pages follow the existing dark-theme CSS design system — no new styles needed beyond the OTP input field

# 7. Development Plan Integration

## 7.1  Phase 0-A Amendment — Employee Creation

Add one task to Phase 0-A immediately after task 0-A-1:

| # | Task | Priority | Notes |
| --- | --- | --- | --- |
| 0-A-1b | OTP verification on employee account creation — generate_and_send_otp() on user create, block login until mobile_verified = TRUE | Critical | Depends on MSG91 service module (0-D-1b). Build 0-D-1b first. |

## 7.2  Phase 0-D Amendment — Notifications

Replace all GupShup references with MSG91. Add the following tasks at the start of Phase 0-D, before any other notification work:

| # | Task | Priority | Notes |
| --- | --- | --- | --- |
| 0-D-0a | MSG91 account setup — register sender ID (OMNFLW), configure WhatsApp Business number, connect to Meta Business Manager | Critical | This is a vendor admin task, not a code task. Must be complete before any MSG91 API calls can be made. |
| 0-D-0b | Create app/services/msg91.py — MSG91 service module with send_otp_sms() and send_whatsapp_notification() functions | Critical | Single integration point for all MSG91 calls. All other tasks depend on this. |
| 0-D-0c | Create app/services/otp_service.py — OTP lifecycle: generate, store hashed, send, verify, invalidate | Critical | Depends on 0-D-0b. |
| 0-D-0d | Submit all WhatsApp message templates to Meta for approval via MSG91 dashboard (all 11 templates in Section 5) | Critical | Submit on Day 1 of Phase 0-D. Approval takes 24–48h. Do not wait to start building — submit and build in parallel. |
| 0-D-1 | FCM push notification infrastructure | Critical | FCM for in-app push remains. MSG91 handles WhatsApp. These are parallel channels. |

## 7.3  Phase 0-H Amendment — Super Admin Portal

Add to Phase 0-H task 0-H-4 (Create new client form):

| # | Task | Priority | Notes |
| --- | --- | --- | --- |
| 0-H-4b | OTP verification on SA Portal tenant admin creation — same flow as 0-A-1b but triggered from SA portal. SA is shown confirmation that OTP was sent to the admin's number. | Critical | Depends on 0-D-0c (OTP service). SA does not enter the OTP — the new admin user does on first login attempt. |
| 0-H-11 | SA Portal login OTP challenge — separate OTP flow for Super Admin users using superadmin/auth/login_otp.html | Critical | SA portal has its own auth middleware. OTP logic is identical but routes are separate. |

## 7.4  Updated Phase 0 Task Count

| Phase | Original Task Count | Tasks Added | New Total |
| --- | --- | --- | --- |
| Phase 0-A | 6 | 1 (0-A-1b) | 7 |
| Phase 0-D | 5 | 4 (0-D-0a through 0-D-0d) | 9 |
| Phase 0-H | 10 | 2 (0-H-4b, 0-H-11) | 12 |
| All other phases | Unchanged | 0 | Unchanged |
| TOTAL Phase 0 | — | 7 new tasks | — |

# 8. Security Rules & Constraints

The following rules are non-negotiable. They must be implemented exactly as stated. Do not deviate for performance, convenience, or client request.

| Rule | Requirement |
| --- | --- |
| Never store plain OTP | OTP is hashed with SHA-256 immediately on generation. The plain-text value exists only in memory for the duration of the send_otp_sms() call. It is never written to the database, logs, or any persistent storage. |
| One-time use enforcement | is_used is set to TRUE immediately on the first successful verification. The token cannot be reused even if it has not expired. |
| Attempt limiting | After 5 failed attempts on a single token, the token is invalidated (is_used = TRUE). The user must request a new OTP. This limit is enforced in otp_service.py, not in the route handler. |
| Expiry enforcement | Tokens expire 10 minutes after generation. Expired tokens return EXPIRED error and cannot be verified regardless of correct OTP input. Server time (UTC) is authoritative. |
| Token invalidation on resend | When a new OTP is requested via resend, all existing unused tokens for that user+purpose are invalidated before generating the new one. No two valid tokens for the same user+purpose can exist simultaneously. |
| Rate limiting on resend | Resend is disabled for 60 seconds after each send. Enforce server-side with a timestamp check, not just a client-side countdown. Return HTTP 429 if resend is requested within 60 seconds. |
| Generic error messages | Login failure messages never reveal which field (username or password) is wrong, nor whether an account exists. OTP errors reveal only the attempt count, not the stored hash or any token metadata. |
| Middleware enforcement | mobile_verified check and otp_verified_at check happen in authentication middleware, not in individual route handlers. There is no way to reach a protected route without passing both checks. |
| Audit logging | All OTP events are logged: generated, sent, verified_success, verified_fail, expired, invalidated. Log user_id, timestamp, purpose, and outcome. Never log the OTP value itself. |
| No OTP in URLs | OTP values are never transmitted in URL parameters or query strings. All OTP submission is via POST request body only. |

# 9. Acceptance Criteria & Validation

## 9.1  Account Creation Verification

| Test | Expected Outcome |
| --- | --- |
| Admin creates employee with valid mobile number | OTP SMS received on that number within 30 seconds. User record exists with mobile_verified = FALSE. |
| User submits correct OTP within 10 minutes | mobile_verified = TRUE, mobile_verified_at set. Login page shown. |
| User submits incorrect OTP | Attempt count incremented. Error shown with remaining attempts. mobile_verified unchanged. |
| User submits incorrect OTP 5 times | Token invalidated. Resend prompt shown. Further submissions rejected even with correct OTP. |
| User submits OTP after 10 minutes | EXPIRED error. Resend prompt. Correct OTP value rejected. |
| User attempts to log in before verifying | Login blocked. 'Account not verified' message. Resend OTP option shown. |
| User requests resend within 60 seconds | HTTP 429 returned. Client-side countdown enforced server-side. |
| User requests resend after 60 seconds | New OTP sent. Previous token invalidated. Attempt count resets. |

## 9.2  Login OTP

| Test | Expected Outcome |
| --- | --- |
| User logs in with correct password, no existing trusted session | OTP challenge page shown. OTP sent to verified mobile number. |
| User submits correct login OTP | session.otp_verified_at set to now(). User logged in. Dashboard shown. |
| User logs in again within 24 hours (same session) | No OTP challenge. Login proceeds directly to dashboard. |
| User logs out and logs back in within 24 hours | OTP challenge shown. Logout destroys session regardless of 24h window. |
| User logs in after 24 hours have elapsed | OTP challenge shown. otp_verified_at was > 24h ago; session trust expired. |
| User with mobile_verified = FALSE attempts login | Blocked at middleware before password check. 'Account not verified' message. |

## 9.3  WhatsApp Notification Delivery

| Test | Expected Outcome |
| --- | --- |
| Ticket assigned to verified user | WhatsApp message received using omniflow_ticket_assigned template within 60 seconds. |
| Ticket assigned to unverified user | No WhatsApp message sent. FCM push only (if FCM implemented). No error thrown — silent skip with audit log entry. |
| Checklist due reminder fires | WhatsApp message received using omniflow_checklist_due template at correct time (2h before due). |
| MSG91 API returns error on send | Error logged. Notification marked as failed in audit log. Application continues — notification failure does not break the triggering action. |
| Template not yet approved | MSG91 returns 400. Error logged. Fallback to SMS if SMS template exists. No application crash. |

# 10. File & Folder Checklist

The following files are created or modified as part of this feature. Claude Code should validate this list against the actual codebase before beginning implementation.

## New Files

| File Path | Purpose |
| --- | --- |
| app/services/msg91.py | MSG91 API integration — OTP SMS + WhatsApp notifications |
| app/services/otp_service.py | OTP lifecycle: generate, hash, send, verify, invalidate |
| app/models/otp_token.py | OTPToken SQLAlchemy model (or add to existing models file) |
| app/routers/otp.py | OTP route handlers: verify-account, login-otp, resend-otp |
| alembic/versions/XXXX_add_otp_verification_system.py | Database migration: users fields + otp_tokens table + sessions field |
| templates/auth/verify_account.html | OTP entry page — account creation |
| templates/auth/login_otp.html | OTP entry page — login challenge |
| templates/superadmin/auth/login_otp.html | SA Portal OTP entry page |

## Modified Files

| File Path | Change |
| --- | --- |
| app/middleware/auth.py | Add mobile_verified check + otp_verified_at trusted session check |
| app/routers/auth.py | Modify login flow to redirect to OTP challenge after password verification |
| app/routers/superadmin/auth.py | Mirror login flow changes for SA Portal |
| app/routers/admin/employees.py | Trigger OTP send after employee creation |
| app/routers/superadmin/clients.py | Trigger OTP send after tenant admin creation |
| .env / Render env config | Add all MSG91 environment variables from Section 3.2 |
| app/config.py | Add MSG91 config fields to settings class |
| app/constants.py | Add OTP_PURPOSE enum constants, SESSION_OTP_VALIDITY_HOURS = 24 |

# Appendix: Key Decisions Log

The following decisions were explicitly made and locked during the product design session. They must not be reversed without a formal plan amendment.

| Decision | Outcome | Rationale |
| --- | --- | --- |
| OTP scope | Account creation + every login. Not on edits. | Phone number hygiene for WA delivery. Edits covered by audit history. |
| Trusted session window | Flat 24 hours. All roles. Not configurable in V2. | Balances security with MSME usability. Simplicity preferred over flexibility. |
| OTP delivery vendor | MSG91 only. GupShup dropped. | Single vendor for OTP + WA. Better SMB fit, cleaner API, Indian support. |
| WhatsApp notification vendor | MSG91. GupShup dropped entirely. | Consolidation. One API, one dashboard, one billing relationship. |
| OTP channel | SMS primary. WhatsApp secondary (same MSG91 vendor). | WA delivery also validates the WA channel end-to-end. |
| Unverified user login | Blocked completely. No exceptions. | Ensures correct numbers before any WA messages sent. |
| OTP storage | SHA-256 hash only. Never plain text. | Security standard. Non-negotiable. |
| Attempt limit | 5 failed attempts invalidates token. | Brute force prevention. Standard practice. |
| Token expiry | 10 minutes. | Balance between usability and security. Standard for transactional OTP. |

OmniFlow — OTP & MSG91 Integration · Development Amendment Plan v1.1 · June 2026 · Confidential · Internal Use Only